# Horizon Transformation Program — Program Overview

Program: Horizon Transformation Program

Program Director: Elena Vasquez

PMO Lead: Robert Singh

Reporting Period: Q3 2026 (as of 21 September 2026)

# Program Scope

The Horizon Transformation Program delivers three strategic workstreams: Project Alpha (Core ERP rollout), Project Beta (Customer portal modernization), and Project Gamma (Data platform uplift).

# Overall Program Status

Overall program status (source reported): Amber

Project Alpha: Amber — integration testing in progress.

Project Beta: Green — on track for UAT.

Project Gamma: Amber — dependency on Alpha data migration.

# Key Milestones

Project Alpha UAT complete — Target: 15 October 2026

Project Beta go-live readiness review — Target: 1 November 2026

Project Gamma platform cutover — Target: 31 January 2027