# Project Status Updates — Week Ending 19 September 2026

## Project Alpha — Core ERP Rollout

Status: Amber

Project Manager: John Smith

Integration testing 78% complete.

Data migration rehearsal completed successfully.

Open issue: vendor patch required for payroll interface.

Planned go-live date: 30 November 2026

## Project Beta — Customer Portal Modernization

Status: Green

Project Manager: Aisha Rahman

UAT started on schedule.

All critical defects resolved.

Planned go-live date: 1 December 2026

## Project Gamma — Data Platform Uplift

Status: Amber

Project Manager: Carlos Mendez

Platform provisioning complete.

Waiting on Alpha data migration dependency.

Planned go-live date: 31 January 2027