# Steering Committee Minutes

Program: Horizon Transformation Program

Meeting Date: 12 September 2026

Chair: Elena Vasquez

# Attendees

Elena Vasquez — Program Director

Robert Singh — PMO Lead

John Smith — Project Alpha PM

Aisha Rahman — Project Beta PM

Carlos Mendez — Project Gamma PM

Finance Representative: Helen Grant

# Decisions Made

Approved additional testing window for Project Alpha payroll interface.

Confirmed Project Beta UAT entry criteria met.

# Decisions Required

Approve revised go-live date for Project Alpha.

Confirm funding reallocation for Gamma acceleration (deferred).

# Discussion Notes — Project Alpha Go-Live

Steering Committee reviewed vendor readiness and cutover planning. Program leadership noted that a revised go-live of 15 December 2026 may be required to accommodate payroll interface remediation and extended regression testing.

Recorded planned go-live date (Steering Committee): 15 December 2026

# Actions from Meeting

PMO to circulate updated cutover plan — Owner: Robert Singh — Due: 26 September 2026