# Agile Delivery Policy — Contoso Digital

Policy Version: 2.1  |  Effective: January 2026  |  Applies to: All software delivery teams

# 1. Sprint Structure

Sprint length: 2 weeks (10 working days).

Sprint numbering follows product team calendar.

Sprint 4 is the current planning sprint for Customer Self-Service Portal.

# 2. Sprint Planning Rules

Every sprint must have one sprint goal approved by the Product Owner.

Maximum 7 product backlog items may be committed per sprint.

Could-have requirements require explicit Product Owner approval to enter a sprint.

All committed stories must map to an approved requirement ID.

# 3. Estimation

Use Fibonacci story points: 1, 2, 3, 5, 8, 13, 21.

Story points represent relative effort, not hours.

Estimates require team consensus during sprint planning.

# 4. Capacity

Sprint capacity must be taken from the Team Capacity Planner for the sprint.

Historical velocity may be used only when recorded in approved team artifacts.

Plans exceeding recorded capacity require explicit team discussion.

# 5. Sprint Ceremonies

Sprint Planning — Day 1 (max 4 hours)

Daily Stand-up — 15 minutes each working day

Sprint Review — Last day (2 hours)

Sprint Retrospective — Last day (1.5 hours)

# 6. Definition of Done

All stories must meet the team Definition of Done before being accepted in a sprint review.