# Scrum Best Practices Guide — Contoso Digital

# 1. User Story Format

Use: "As a [user type], I want [goal], so that [benefit]."

# 2. INVEST Criteria

Independent

Negotiable

Valuable

Estimable

Small

Testable

# 3. Story Splitting

Split by workflow step when a requirement covers multiple user actions.

Split by business rule variation when criteria differ by scenario.

Label proposed splits as requiring Product Owner confirmation.

# 4. Acceptance Criteria

Copy acceptance criteria from the BRD when available.

Do not invent acceptance criteria—request Product Owner clarification instead.

Each acceptance criterion should be testable.

# 5. Estimation Guidance

Compare new stories to previously completed stories of similar complexity.

If no historical reference exists in approved sources, label estimate as proposed.

Stories larger than 13 points should be split before sprint commitment.

# 6. Sprint Goal

Sprint goal should reflect Must and Should requirements for the sprint.

Goal should be understandable to business stakeholders in one sentence.