# Sprint Planning Agent — Business Requirements Document

Document Version: 1.0  |  Status: Draft for Training  |  Classification: Fictional / Sanitized

# 1. Purpose

Define requirements for a Sprint Planning Agent that helps agile teams convert an approved product BRD into a structured sprint plan draft using delivery policy, best practices, team capacity, and Definition of Done.

# 2. Primary Users

Scrum Master

Product Owner

Development Team

Delivery Manager

Business Analyst

# 3. Approved Knowledge Sources

Product BRD (Customer Self-Service Portal)

Agile Delivery Policy

Scrum Best Practices Guide

Team Capacity Planner

Definition of Done

# 4. Functional Requirements

SPR-01: Analyze the product BRD and summarize requirements by Must/Should/Could priority.

SPR-02: Propose a sprint goal based on Must and Should requirements.

SPR-03: Create user stories with acceptance criteria only when supported by the BRD.

SPR-04: Build a proposed sprint backlog with Fibonacci story point estimates.

SPR-05: Respect recorded team capacity from the Team Capacity Planner.

SPR-06: Apply Agile Delivery Policy limits including maximum backlog items per sprint.

SPR-07: Reference Definition of Done when describing story completion criteria.

SPR-08: Identify missing, incomplete, or ambiguous acceptance criteria.

SPR-09: Show conflicting requirements without silently resolving them.

SPR-10: Label proposed estimates and plans as drafts requiring team review.

# 5. Controls — Agent Must NOT

Invent requirements or acceptance criteria not in the BRD

Invent historical team velocity

Exceed recorded capacity without flagging overrun

Commit more backlog items than policy allows

Silently resolve conflicting requirements

Present the sprint plan as approved or committed

Include Could-have requirements without Product Owner confirmation

# 6. Acceptance Criteria

Stories trace to BRD requirement IDs.

Acceptance criteria match BRD text or are marked missing.

Sprint backlog respects 34 story point capacity and 7 item limit.

REQ-05 and REQ-07 gaps are identified.

REQ-08 / REQ-09 notification conflict is shown.

Estimates are labelled as proposed.

Output includes professional-review notice.